SMALL PROJECT SPECIFICATION

# Student Study Task Tracker

A bounded single-application benchmark emphasizing requirement discipline, CRUD behavior, testing, and restraint.

| Benchmark Attribute | Specification |
| --- | --- |
| Target duration | 1-2 weeks |
| Team | Individual or pair |
| Primary skill | Specification-driven application development |
| Architecture level | Single application |
| Expected complexity | Low |
| Primary output | Working prototype + pull request |

Purpose. This document defines a controlled student project for evaluating specification-driven AI coding agents. The benchmark measures not only whether the software runs, but whether the agent respects scope, produces coherent engineering artifacts, implements requirements traceably, tests its work, and avoids unnecessary complexity.

# 1. Benchmark Operating Rules

Use the same pinned coding model for all benchmark runs. Do not use Auto model selection.

Begin from the same repository state: an empty or instructor-provided starter repository containing only approved scaffolding and this specification.

Follow the required workflow: specification → requirements → design → task decomposition → feature branch → implementation → automated tests → pull request.

Record every human intervention, correction, prompt clarification, restart, manual code edit, and environment repair.

Evaluate specification quality and implementation quality separately.

Use a hidden evaluator acceptance suite in addition to the visible student tests.

Do not reward unnecessary architecture. Respect the scope ceiling defined in this document.

Do not use production credentials, sensitive student data, or unapproved external services.

# 2. Required Benchmark Measurements

| Metric | Evidence to Record |
| --- | --- |
| Model | Pinned model name and version |
| Run timing | Start/end time and total elapsed duration |
| Consumption | Credits/tokens/cost where the platform exposes them |
| Interactions | Number of agent turns / commands / task cycles |
| Human intervention | Count and description of manual corrections or clarifications |
| Requirements coverage | Percentage of required functional and nonfunctional requirements satisfied |
| Testing | Visible tests passed; hidden tests passed; flaky/failed tests |
| Code quality | Defects, maintainability concerns, duplication, dependency issues |
| Security | Security defects, insecure defaults, authorization failures, secret handling issues |
| Architecture | Conformance to the small-project complexity ceiling and required architecture |
| Documentation | Completeness of README, design, run instructions, and limitations |
| PR quality | Clarity of change summary, test evidence, risk notes, and reviewer usability |

# 3. Project Scenario

Students need a simple way to track academic tasks without using a large project-management platform. Build a small study task tracker that allows one local user to create, view, update, complete, filter, and delete tasks.

# 4. Learning and Benchmark Objectives

Translate a concise problem statement into explicit requirements.

Produce a minimal design appropriate for a small application.

Implement basic CRUD behavior with validation and predictable state transitions.

Write useful automated tests before declaring the project complete.

Demonstrate restraint by avoiding unnecessary services, frameworks, and infrastructure.

Produce a reviewer-ready pull request with traceable evidence.

# 5. Functional Requirements

| ID | Requirement |
| --- | --- |
| FR-01 | Create a task with title, optional description, due date, priority, and status. |
| FR-02 | List all tasks in a readable view. |
| FR-03 | Edit an existing task. |
| FR-04 | Mark a task complete and reopen it. |
| FR-05 | Delete a task after explicit confirmation. |
| FR-06 | Filter tasks by status and priority. |
| FR-07 | Sort tasks by due date and priority. |
| FR-08 | Validate required fields and reject malformed dates or unsupported values. |
| FR-09 | Persist data locally so tasks survive application restart. |
| FR-10 | Show clear empty, validation-error, and not-found states. |

# 6. Nonfunctional Requirements

The application must start from a single documented command.

A clean install must require only documented dependencies.

Core behavior must be covered by automated tests.

The UI or CLI must provide understandable error messages.

No secrets, credentials, analytics beacons, or remote data collection are permitted.

The repository must include a README with setup, run, test, and reset instructions.

# 7. Architecture Constraints and Scope Ceiling

Use one application process and one local persistence mechanism such as SQLite or a local JSON file.

A simple web application, desktop-style local application, or CLI is acceptable.

Authentication is not required; assume a single local user.

Do not use microservices, Kubernetes, serverless functions, queues, caches, service meshes, external identity providers, or cloud databases.

Do not add an LLM, vector database, or agent framework.

Do not require a cloud account to run or test the application.

# 8. Security and Privacy

Use only synthetic or user-entered study-task data.

Validate input before persistence.

Avoid command injection, path traversal, and unsafe dynamic execution.

Do not log unnecessary task content.

Dependencies should be pinned or reproducibly specified.

# 9. Observability

Provide simple application logging for startup, errors, and persistence failures.

No external telemetry stack is allowed.

Logs must not expose secrets because no secrets should exist in the design.

# 10. Testing Requirements

Unit tests for create, update, complete/reopen, delete, filtering, sorting, and validation.

Persistence test proving tasks survive restart or reload.

At least one edge-case test for overdue tasks and one for invalid input.

A single documented test command must run the visible suite.

Evaluator hidden tests will verify behavior, error handling, and scope compliance.

# 11. Acceptance Criteria / Definition of Done

☐ All FR-01 through FR-10 requirements are demonstrably implemented.

☐ Application runs from documented instructions in a clean environment.

☐ Visible automated tests pass.

☐ No prohibited architecture or cloud dependency is introduced.

☐ Data persists locally and can be reset using documented steps.

☐ README states known limitations and design choices.

☐ Pull request includes summary, test evidence, and screenshots or sample output where useful.

# 12. Required Deliverables

requirements.md with numbered requirements

design.md with a one-page architecture and data model

tasks.md showing implementation decomposition

Source code

Automated test suite

README.md

Pull request with test evidence and limitations

# 13. Implementation Milestones

Requirements and scope approval

Minimal design and persistence decision

CRUD implementation

Filtering/sorting and validation

Automated testing and defect fixes

Documentation and pull request

# 14. Responsible AI / Tool Use

Students may use an approved coding agent to produce engineering artifacts and code, but must be able to explain the resulting design. The coding agent is not permitted to silently introduce remote services, hidden telemetry, or additional data collection.

# 15. Stretch Goals

Add import/export using a documented local format.

Add a simple due-soon summary.

Add lightweight accessibility improvements to the UI.

Do not expand beyond the single-application scope.

# Benchmark Scoring Model

| Dimension | Points | Evaluator Evidence |
| --- | --- | --- |
| Requirements & scope adherence | 20 | Implements required behavior and avoids prohibited over-engineering. |
| Technical implementation | 20 | Correct, maintainable, reproducible implementation. |
| Automated testing | 15 | Useful tests, edge cases, clean rerun, hidden-suite performance. |
| Security & privacy | 10 | Appropriate controls for the project level; no sensitive-data leakage. |
| Architecture quality | 10 | Design fits the problem and the assigned complexity level. |
| Documentation & traceability | 10 | Requirements, design, tasks, code, and tests can be traced. |
| Failure analysis | 5 | Known limitations and defects are documented accurately. |
| Process efficiency | 5 | Reasonable interaction count, limited rework, appropriate use of the model. |
| Pull request quality | 5 | Reviewer-ready PR with test evidence and risks. |

# Instructor / Evaluator Checklist

☐ Pinned model and benchmark environment were recorded before the run.

☐ Starting repository matched the baseline.

☐ All human interventions were logged.

☐ Agent produced requirements, design, and task decomposition before implementation.

☐ Implementation stayed within the defined scope ceiling.

☐ Visible test suite runs from a documented command.

☐ Hidden acceptance tests were executed by the evaluator.

☐ Security/privacy requirements were checked explicitly.

☐ PR contains a concise summary, test evidence, risks, and known limitations.

☐ Final score separates process quality from software functionality.